Friday 1st November project meeting Part 3

Done Already: UI Mockups for entrant and organizers (neoki)

|  |  |
| --- | --- |
| To DO | Do |
|  |  |
| Needs to do the UI mockup admin (jassica) | Create Figma for new UI mockups (nathan and zaid) |
| Pooling system (hongwei) |  |
| Qr code scanning (Xinjia) |  |
| Firebase integration (neo) |  |
| Multi user interactions (){hold to ask TA} |  |
| Image upload (Xinjia)  Note : maybe create a Video uploader            Nathan or zaid will do the animation                        and Xinjia would do the uploading |  |
| Geolocation (nathan and zaid) |  |
| UI (jassica and helped by nathan and zaid) |  |
| Unit test (neoki) |  |
| UML diagram (Xinjia) |  |

Monday 4th November project meeting Part 3

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Friday | Sat | Sun | Mon | Tues | Wed | Thurs |
| Xinjia |  | Update entrant and organizer homepage, and organizer event list;  US 01.03.02 done. | Ui Tests |  |  |  |  |
| Hongwei |  | Pooling system | UI Test |  |  |  |  |
| Jassica | Admin Mockup | Admin XML |  |  |  |  | US 03.05.01  US 03.04.01 |
| Nathan |  | UI for Entrant XML | Storyboard for admin and entrant |  |  |  | US 03.05.01 |
| Zaid |  | UI for organizer XML | Storyboard for organizer |  |  |  | US 03.05.01 |
| Neoki | Wiki  upload crc | Model tests done | Firebase | Controller Tests |  | UI TESTS | UI TESTS |

The green boxes indicate if they are done or not and the white boxes indicate they are still not done

Friday 8th November project meeting Part 3

|  |  |
| --- | --- |
| To DO | Done |
| Create Figma for new UI mockups (nathan and zaid) | Yes |
| Needs to do the UI mockup admin (jassica) | Yes |
| Pooling system (hongwei) 🡪 | Yes |
| Qr code scanning (Xinjia) | Yes |
| Firebase integration (neo) | Yes |
| Multi user interactions (){hold to ask TA} |  |
| Image upload (Xinjia)  Note : maybe create a Video uploader            Nathan or zaid will do the Xinjia would do the uploading | Yes  Will do for final |
| Geolocation (nathan and zaid) | Will do for final |
| UI (jassica and helped by nathan and zaid) | Yes |
| Unit test (neoki) | Haly way done |
| UML diagram (Xinjia) | Done by neoki |

Friday 8th November project meeting Part 3

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Friday | Sat | Sun | Mon | Tues | Wed | Thurs |
| Xinjia |  | Update entrant and organizer homepage, and organizer event list;  US 01.03.02 done. | Ui Tests |  |  |  |  |
| Hongwei |  | Pooling system | UI Test |  |  |  |  |
| Jassica | Admin Mockup | Admin XML |  |  |  |  | US 03.05.01  US 03.04.01 |
| Nathan |  | UI for Entrant XML | Storyboard for admin and entrant |  |  |  | US 03.05.01 |
| Zaid |  | UI for organizer XML | Storyboard for organizer |  |  |  | US 03.05.01 |
| Neoki | Wiki  upload crc | Model tests done | Firebase | Controller Tests |  | UI TESTS | UI TESTS |